# TestPilot AI – PART 6: Testing, QA, CI/CD, Governance & Roadmap

========================================================

PART 6 – TESTING, QA, CI/CD, CHANGE-TRACKING & ROADMAP

========================================================

This document finalizes the initial program setup for TestPilot AI. It covers testing strategies,

CI/CD pipelines, governance and change-tracking processes, and a recommended delivery cadence.

--------------------------------------------------------

1. TESTING STRATEGY

--------------------------------------------------------

1.1 Unit Testing

- Validator: AJV-based schema tests (action-sequence.schema.json)

- Translator: mock LLM responses tested

- Backend controllers: test API inputs/outputs

- Worker adapter logic: map ActionSequence -> Playwright calls

Tools: Jest, Supertest (for APIs), AJV for schema tests.

1.2 Integration Testing

- Compose-based integration tests spawn backend + translator + worker + minio + redis.

- Use deterministic sample app (local test pages) to avoid internet flakiness.

- Tests validate end-to-end flow from Parse -> Queue -> Worker -> Report generation.

1.3 End-to-End (E2E) Testing

- Run E2E nightly against a stable demo web app.

- Use Playwright tests to simulate user flows.

- Ensure report generation and artifact integrity.

1.4 Fuzz & Robustness Testing

- Feed malformed LLM outputs to validator to ensure rejection.

- Inject network errors, restart worker mid-run, and assert recovery.

1.5 Performance Testing

- Load test Translator (LLM parse latency) and Worker throughput.

- Use k6 or Artillery to simulate 50–200 concurrent runs.

- Measure SLOs: parse latency, step execution latency, report generation time.

1.6 Security & Privacy Tests

- PII detection heuristics: ensure secrets are not sent to LLM.

- Pen-test artifact endpoints and WebSocket auth.

- Verify MinIO policy and access keys rotation.

--------------------------------------------------------

2. QA PROCESS & ACCEPTANCE CRITERIA

--------------------------------------------------------

2.1 Definition of Done (per feature)

- Code compiled & linted

- Unit tests pass (80% coverage minimum)

- Integration tests pass

- E2E smoke tests pass

- Documentation updated (docs/)

- PR reviewed and approved by QA + Architect

2.2 Release Acceptance

- Staging environment stable for 48 hours

- No critical bugs in last 7 days

- Performance tests within thresholds

- Security scan passed

--------------------------------------------------------

3. CI/CD PIPELINE (GitHub Actions example)

--------------------------------------------------------

3.1 Pipeline stages

- PR Validation:

- Lint (ESLint/Prettier)

- Unit tests

- Build Docker images

- Static security scan (Snyk or open-source scanners)

- Merge to develop:

- Integration tests via docker-compose

- Build artifacts

- Merge to main:

- Deploy to staging (k8s / docker)

- Run E2E smoke tests

- Manual approval -> deploy to production

3.2 Sample GitHub Actions jobs

- job: lint

- job: test

- job: build

- job: integration_test (docker-compose up --build, run scripts)

- job: deploy_staging

- job: e2e_tests

- job: promote_prod (manual)

3.3 Artifact management

- Push docker images to private registry (GitHub Container Registry)

- Store test reports as job artifacts for PRs

--------------------------------------------------------

4. CHANGE-TRACKING & GOVERNANCE

--------------------------------------------------------

4.1 Documentation & Decision Logs

- docs/DECISIONS.md — architectural decisions (format: Date, Decision, Options, Rationale, Owner)

- docs/CHAT_HISTORY.md — snapshot of each chat and assistant responses

- docs/CHANGELOG.md — release notes

4.2 Branch & PR Policy

- Branches: feature/<id>, fix/<id>, release/<version>

- PR template includes: summary, linked chat snapshot (CHAT-YYYYMMDD), testing notes, security checklist

- Require 2 reviewers (1 dev + 1 QA) and pass CI checks

4.3 Auditing

- Backend logs all runs and approvals into an append-only audit table

- Store LLM prompt/responses (redacted) for traceability

- Retention policy configurable (default 30 days)

4.4 Chat & Design Integration

- Each major chat produces a file docs/chat-snapshots/<ts>-summary.md committed to repo

- Commit messages reference chat snapshot ID (e.g., CHAT-20251113-001)

--------------------------------------------------------

5. OPERATIONAL RUNBOOKS

--------------------------------------------------------

5.1 Common runbook items

- Reclaim orphaned browsers: inspect worker processes, kill, mark run ERRORED

- Increase worker pool: scale k8s deployment or start new worker instances

- Clear backlog: temporarily pause accepts and scale workers

- Rotate MinIO keys: schedule maintenance window

5.2 Alerting & Monitoring

- Metrics: Prometheus metrics for parse latency, job queue length, step failure rate

- Logs: Loki/ELK for aggregated logs

- Alerts:

- Queue length > threshold

- LLM latency > SLA

- Worker failure rate spike

--------------------------------------------------------

6. DELIVERY ROADMAP & CADENCE

--------------------------------------------------------

Phase 0 — Prototype (2 weeks)

- Starter repo, parse pipeline, worker stub, basic UI, docker-compose (MVP)

Phase 1 — Core Features (4 weeks)

- Playwright execution, real-time streaming, screenshots, basic reports

- Translator integrated with local LLM (gpt4all / llama.cpp)

Phase 2 — Enterprise Hardening (4 weeks)

- Postgres persistence, Keycloak SSO, RBAC, secure secrets (Vault), logging/monitoring

Phase 3 — Scaling & Extensions (6 weeks)

- Selenium adapter, more robust selectors (visual), multi-region deployment, model improvements

Ongoing — Maintenance & Enhancements

- Monthly releases, bugfixes, model updates, new action types

--------------------------------------------------------

7. TEAM & ROLES

--------------------------------------------------------

- Product Owner / QA Lead — defines requirements & acceptance

- AI Architect — LLM prompts, model ops

- Backend Engineer — API, queue, worker

- Frontend Engineer — React UI + approval flows

- SRE — deployment, monitoring

- QA — test suites & E2E

--------------------------------------------------------

8. NEXT STEPS (IMMEDIATE ACTIONS)

--------------------------------------------------------

1. Create repository with PART1–PART6 files

2. Set up Docker environment and run `docker compose up --build`

3. Verify translator stub & backend parse endpoint

4. Run sample test CSV via frontend

5. Replace translator stub with local LLM (gpt4all) in Phase 1

6. Implement approval UI in frontend (if not present)

7. Implement persistent storage (Postgres) and audit logs in Phase 2

========================================================

END OF PART 6 DOCUMENT

========================================================